Dubai Land Department

RFP No. DLD-IRETP-2026-001

RFP Compliance Matrix

Integrated Real Estate Transparency Platform (IRETP) — RFP DLD-IRETP-2026-001 Response, Volume 2 of 2

| Programme | Integrated Real Estate Transparency Platform (IRETP) |
| --- | --- |
| Submission Date | May 2026 |
| Document Type | RFP Compliance Matrix |
| Classification | Confidential — Vendor Proposal |

# 1. How to Read this Matrix

Every numbered or named requirement in the RFP is reproduced in this matrix together with a compliance status, the implementing component in the IRETP codebase, the delivery phase, and any clarifying notes.

| C — Compliant | Capability is implemented in the codebase today. The Implementing Component column points to the live file or service. |
| --- | --- |
| CD — Compliant by Delivery | Capability is in the phase plan; required foundations exist and the work is scoped, estimated and committed. |
| E — Enhanced (vendor commitment) | Capability goes beyond the literal requirement. Listed in the Vendor Commitments group as a contractual obligation. |

# 2. Compliance Summary

| RFP Section | C | CD | E | Total |
| --- | --- | --- | --- | --- |
| §3 — External Public Portal | 5 | 0 | 0 | 5 |
| §4 — Interactive Analytics | 3 | 0 | 0 | 3 |
| §5 — Real Estate AI Agent | 9 | 2 | 1 | 12 |
| §6 — Investor Notifications | 9 | 0 | 1 | 10 |
| §7 — Multilingual Requirements | 7 | 2 | 0 | 9 |
| §8 — EWRS & Escrow Monitoring | 16 | 0 | 0 | 16 |
| §9 — Developer Performance & Rating | 7 | 0 | 0 | 7 |
| §10 — Non-Functional, Security & RBAC | 9 | 1 | 1 | 11 |
| §11 — Technology & Hosting | 2 | 4 | 0 | 6 |
| §12 — Data Familiarisation | 0 | 3 | 0 | 3 |
| §13 — Phased Delivery Plan | 1 | 3 | 0 | 4 |
| §14 — Cost Structure | 0 | 4 | 0 | 4 |
| §15 — Warranty & Support | 0 | 4 | 0 | 4 |
| §16 — Vendor Qualifications | 0 | 2 | 0 | 2 |
| §17 — Acceptance Criteria | 0 | 3 | 0 | 3 |
| §18 — Proposal Evaluation | 0 | 3 | 0 | 3 |
| §19 — Data Governance & Privacy | 2 | 2 | 0 | 4 |
| §20 — Additional Recommended Features | 0 | 0 | 8 | 8 |
| Vendor Commitments (Value-Add) | 0 | 0 | 15 | 15 |

# 3. Detailed Compliance Matrix

## §3 — External Public Portal

| RFP Ref | Requirement | Status | Implementing Component | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| 3.1 | Headless CMS for non-technical content updates | C | CmsContent / CmsContentVersion entities; AdminAPI CmsController; Admin/Cms.razor; Public/CmsPreview.razor | P1 | Versioned drafts, scheduled publish, locale fields. |
| 3.2 | Homepage Market Overview Dashboard with KPI tiles, charts and CTAs | C | Public/Dashboard.razor + DashboardController + Features/Dashboard + KpiSnapshotCache | P1 | Tiles refreshed every 15 min by KpiSnapshotRefreshService. |
| 3.3 | Transactions page with filters, search, export | C | Public/Transactions.razor + TransactionsController + Features/Transactions | P1 | Server-side pagination; CSV/PDF export via Features/Export. |
| 3.4 | Interactive GIS Map — zones & projects | C | Public/Map.razor + MapController + Features/Map; Zone entity polygons; Project pins | P1 | Risk overlay activated for internal users only. |
| 3.5 | Price Index & Rental Index pages | C | Public/PriceIndex.razor + Public/RentalIndex.razor + PriceIndex/RentalIndex entities + BenchmarkRefreshService | P1 | Locale-aware axes and tooltips. |

## §4 — Interactive Analytics

| RFP Ref | Requirement | Status | Implementing Component | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| 4 | Slice-and-dice analytics engine | C | Public/Analytics.razor + AnalyticsController + Features/Analytics + SavedAnalyticsView | P1 | Saved views shareable via signed URL. |
| 4 | Embed mode for partner sites | C | Public/AnalyticsEmbed.razor + EmbedLayout | P1 | Iframe-safe; minimal chrome. |
| 4 | Export to CSV/PDF | C | Features/Export Commands + InvestorScorecardPdfService | P1 | Locale-respecting headers. |

## §5 — Real Estate AI Agent

| RFP Ref | Requirement | Status | Implementing Component | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| 5.1 | AI Agent scope: data, navigation, valuation procedures, regulations | C | AIAgentController + Public/AiAgent.razor + Features/AIAgent | P1 | Grounded in DLD data via RAG. |
| AI-001 | Natural-language data queries | C | Features/AIAgent/Queries handlers | P1 |  |
| AI-002 | Service navigation & deep links to DLD pages | C | Features/AIAgent + AIOrchestrator response templates | P1 |  |
| AI-003 | Valuation procedure explanations linked to official DLD service pages | C | AIOrchestrator content sources + RAG index | P1 |  |
| AI-006 | Session context memory with opt-in cross-session persistence | C | UserAiMemory entity + UserConsentService; Account.razor toggle | P1 | Opt-in user-controlled. |
| AI-007 | Multilingual EN/AR Phase 1; ZH/RU/UR/FR/HI/DE Phase 4 | CD | AIOrchestrator locale-aware prompts + per-language model selection | P1/P4 | Arabic NLP within 5% of EN accuracy on UAT set. |
| 5.3 | Multi-model architecture with orchestration layer | C | AIOrchestrator + AIModelMetrics + Admin/AIModels.razor | P1 | Provider switch via configuration; no redeploy. |
| 5.3 | Mandatory model-agnostic RAG layer | C | RAG retriever component (Infrastructure) | P1 | Indexes transactions, projects, developers, RERA, DLD services. |
| 5.3 | Model fallback & redundancy without user-visible disruption | E | AIOrchestrator warm-fallback + Polly resilience (vendor commitment) | P1 | No raw API errors surfaced. |
| 5.3 | UAE data residency for all AI inference | C | Hosting model + provider selection (Azure UAE North or UAE-hosted OSS LLM) | P1 | Documented in deployment plan. |
| 5.3 | Custom fine-tuning option | CD | Fine-tuning pipeline (planned in Phase 2) | P2 | Optional differentiator. |
| 5.3 | Model performance transparency in admin UI | C | Admin/AIModels.razor + AIModelMetrics (name, version, status, 7-day latency, fallback) | P1 |  |

## §6 — Investor Notifications

| RFP Ref | Requirement | Status | Implementing Component | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| 6.1 | Price Movement alert (user threshold 1–25%) | C | InvestorAlert + InvestorAlertEvaluator | P1 | Email + In-Platform. |
| 6.1 | New Project Launch alert | C | InvestorAlertEvaluator + Project entity feed | P1 | Email + SMS (opt) + Push. |
| 6.1 | Watchlist Project Status Change alert | C | WatchlistItem + InvestorAlertEvaluator | P1 |  |
| 6.1 | Rental Yield Threshold alert | C | InvestorAlertEvaluator + RentalIndex | P1 |  |
| 6.1 | Periodic Market Digest (weekly/monthly) | C | Hangfire scheduled job + AlertDeliveryService | P1 | HTML with embedded charts. |
| 6.1 | Regulation/Policy Update alert | C | RegulatoryViolation + CmsContent triggers | P1 |  |
| 6.2 | Email branded HTML + embedded chart + unsubscribe | C | SmtpEmailSender + NotificationTemplates + HmacUnsubscribeTokenService | P1 |  |
| 6.2 | SMS ≤160 chars with shortened link | C | HttpSmsSender + NotificationTemplates | P1 |  |
| 6.2 | In-platform notification centre with bell icon and unread badge | C | Notification entity + HeaderWidgets.razor + Public/Notifications.razor | P1 | Mark-all-as-read supported. |
| 6.2 | Delivery SLA: email ≤5 min, SMS ≤3 min, in-platform instantaneous | E | Hangfire scheduling + outbox pattern (vendor commitment) | P1 | Outbox guarantees at-least-once. |

## §7 — Multilingual Requirements

| RFP Ref | Requirement | Status | Implementing Component | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| 7 | Internal platform full EN/AR (UI, content, AI, alerts) | C | MainLayout + i18n resources + Admin pages | P1 |  |
| 7 | External portal core EN/AR with full NLP and export labels | C | Public pages + AIOrchestrator locale prompts + Features/Export | P1 |  |
| 7 | External portal extended: ZH, RU, UR, FR, HI, DE | CD | i18n resource expansion + AI multi-language | P4 | Phase 4 deliverable. |
| 7.1 | RTL layout mirroring for AR and UR | C | MainLayout.razor + per-page CSS | P1 | Charts, tables, icons, navigation. |
| 7.1 | All text in Unicode/UTF-8 with no hardcoded strings | C | Resource files + CMS locale fields | P1 |  |
| 7.1 | Locale-aware chart labels, tooltips, exports, PDFs | C | Chart components + Export commands | P1 |  |
| 7.1 | AR validation of zone/project/developer names against DLD records | CD | Data discovery sprint (§12.1) | P1 | Sign-off pre go-live. |
| 7.1 | Language preference per account + browser; preserved across navigation | C | ApplicationUser locale + browser storage | P1 |  |
| 3/7 | Currency switcher in header | C | CurrencyController + CurrencyRate + CurrencyRatesRefreshService | P1 | Live FX feed. |

## §8 — EWRS & Escrow Monitoring

| RFP Ref | Requirement | Status | Implementing Component | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| 8.1 | Project Delivery Delay (Warning / Critical) | C | RiskEngineService + RiskThreshold rows | P3 |  |
| 8.1 | Escrow Shortfall (Warning / Critical) | C | RiskEngineService + EscrowAccount | P3 |  |
| 8.1 | Construction Activity Suspension (30/60 day) | C | RiskEngineService | P3 |  |
| 8.1 | Sharp Transaction Volume Decline | C | RiskEngineService + TimeSeriesAnalyzer | P3 |  |
| 8.1 | Developer Score Deterioration | C | DeveloperScoringService + RiskEngineService | P3 |  |
| 8.1 | High-Risk Project Concentration | C | RiskEngineService aggregation | P3 |  |
| 8.1 | Zone Price Decline | C | RiskEngineService + PriceIndex | P3 |  |
| 8.1 | Severe Regulatory Violation | C | RegulatoryViolation + RiskEngineService | P3 |  |
| 8.1 | Configurable thresholds with audit logging | C | RiskThreshold + Admin/EwrsDashboard.razor + AuditLogService | P3 | Timestamp + approver identity logged. |
| 8.2 | Multi-level escalation L1–L4 with channel matrix | C | AlertEscalationService + AlertLevel + NotificationRecipientResolver | P3 |  |
| 8.3 | Risk overview dashboard with heatmap and KPI bar | C | Admin/EwrsDashboard.razor + Map integration | P3 |  |
| 8.3 | Alert inbox with status, owner, timestamps, notes | C | Admin/EwrsAlerts.razor + RiskAlert entity | P3 |  |
| 8.3 | Playbook integration with checklist & audit trail | C | Admin/Playbooks.razor | P3 |  |
| 8.4 | ESC-001 Real-time Escrow Dashboard with adequacy badges | C | Admin/EscrowMonitoring.razor + Admin/EscrowDetail.razor | P3 |  |
| 8.4 | ESC-002 Immutable Escrow audit log; PDF export; L3 alert on discrepancy | C | EscrowTransaction (append-only) + AlertEscalationService | P3 |  |
| 8.4 | ESC-003 Monthly auto-generated Escrow Health Report | C | EscrowHealthReportService (Hangfire) | P3 | Delivered within 24 h of month-end. |

## §9 — Developer Performance & Rating

| RFP Ref | Requirement | Status | Implementing Component | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| 9.1 | Transparent, configurable composite developer score | C | DeveloperScoringService + ScoringWeight | P3 | All weights adjustable with audit log. |
| 9.1.1 | On-Time Project Delivery Rate | C | DeveloperScoringService + Project | P3 |  |
| 9.1.1 | Unit Sales Completion Rate | C | DeveloperScoringService + Transaction | P3 |  |
| 9.1.1 | Escrow Account Health Score | C | DeveloperScoringService + EscrowAccount | P3 |  |
| 9.1.1 | Regulatory Compliance Record | C | DeveloperScoringService + RegulatoryViolation | P3 |  |
| 9.1.2 | Developer rating UI with comparison & drill-down | C | Admin/DeveloperRating.razor + Admin/DeveloperComparison.razor | P3 |  |
| 9 / 20 | Public-facing developer scorecards | C | Public/DeveloperScorecards.razor | P3 | Redacted view per DLD policy. |

## §10 — Non-Functional, Security & RBAC

| RFP Ref | Requirement | Status | Implementing Component | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| 10.1 | P95 chart render ≤ 2 s | C | KpiSnapshotCache + EF AsNoTracking projections + Blazor pre-render | P1 | Validated in performance UAT. |
| 10.1 | AI Agent response ≤ 15 s | C | AIOrchestrator timeout + warm fallback | P1 |  |
| 10.1 | Data freshness ≤ 15 min | C | BenchmarkRefreshService + KpiSnapshotRefreshService (Hangfire) | P1 |  |
| 10.2 | Authentication: JWT bearer + federated OIDC (UAE Pass / Azure AD / Keycloak) | C | WebAPI/Program.cs + AdminAPI/Program.cs (dual JwtBearer schemes) | P1 | OIDC activated when Authority configured. |
| 10.2 | Refresh-token rotation | C | RefreshToken entity + auth flow | P1 |  |
| 10.2.1 | DESC ISR v3 alignment (audit, secrets, HTTPS, headers, rate limit) | C | AuditLogService + configuration providers + middleware + rate limiter | P3 | Documented control mapping in Appendix A. |
| 10.2.2 | Security testing — VAPT, SAST, dependency scan | CD | OWASP ZAP scripts + Roslyn analyzers + dotnet list package --vulnerable in CI | P3 | DESC-authorised VAPT before Phase 3 sign-off. |
| 10.3 | RBAC matrix: InternalRead/Edit/Manage/Admin + Investor | C | Infrastructure/Identity/AuthorizationPolicies.cs + UserRoles | P1 | Cumulative roles per RFP §10.3. |
| 10.3 | Resource-based authorization (investor sees own data only) | E | Ownership IAuthorizationHandler (vendor commitment) | P1 | Beyond role-only. |
| 10 | CAPTCHA on registration / password reset | C | CaptchaController + SimpleCaptchaService | P1 |  |
| 10 | Tiered API-key rate limiting (Free/Plus/Partner) | C | PartitionedRateLimiter in WebAPI/Program.cs + ApiKey entity | P1 | 60/240/600 req/min. |

## §11 — Technology & Hosting

| RFP Ref | Requirement | Status | Implementing Component | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| 11.1 | Vendor technology stack proposal | C | .NET 8 + Blazor Server + EF Core + MediatR + Hangfire + Serilog + Redis | P1 | OpenAPI 3.0 published via Swagger. |
| 11.2 | Hosting model options (Azure UAE / on-prem / hybrid) | CD | All three costed in Financial Proposal | P0 | DLD selects at contract. |
| 11.3 | TLS, network segregation, WAF, private endpoints, BCDR | CD | Hosting deployment design | P1 | ≤ 4 h RPO; cross-AZ replicas. |
| 11.4 | Lakehouse data architecture (medallion bronze→silver→gold) | CD | OneLake + EF Core gold-layer reads + 15-min refresh jobs | P1 |  |
| 11.4.1 | Data architecture deliverables | CD | Discovery sprint outputs (lineage, schema, reconciliation) | P1 |  |
| 11.4.2 | Visualisation layer for external public portal | C | Blazor Server + Chart.js/ApexCharts (RTL-aware) + AnalyticsEmbed | P1 |  |

## §12 — Data Familiarisation

| RFP Ref | Requirement | Status | Implementing Component | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| 12.1 | DLD Data Familiarisation Discovery Sprint | CD | 2-week sprint led by Data Architect | P1 | Mandatory pre go-live. |
| 12.2 | Pre-publication analytics assessment | CD | Great Expectations / dbt-tests suite | P1 | Sign-off report per release. |
| 12.3 | Data accuracy obligations during warranty | CD | Treated as Sev 1 with 4 h response SLA | P1+ | Per §15. |

## §13 — Phased Delivery Plan

| RFP Ref | Requirement | Status | Implementing Component | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| 13 | Phase 1 — External Public Portal + AI Agent + Open Data | C | Repository foundations in place | P1 | Months 1–6. |
| 13 | Phase 2 — Watchlist v2, ESG, GRETI closure, performance | CD | Backlog scoped | P2 | Months 6–9. |
| 13 | Phase 3 — Internal Platform: EWRS, Developer Rating, Escrow, BO, Mortgage | CD | Foundations in repository (Admin pages + services) | P3 | Months 9–12; DESC VAPT included. |
| 13 | Phase 4 — Multilingual extension + advanced analytics | CD | i18n + AI multi-language | P4 | Months 12–15. |

## §14 — Cost Structure

| RFP Ref | Requirement | Status | Implementing Component | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| 14.1 | Infrastructure & hosting setup costs (CAPEX) | CD | See Financial Proposal | P0 |  |
| 14.2 | Software licences & subscriptions setup | CD | See Financial Proposal | P0 |  |
| 14.3 | Application development & implementation per phase | CD | See Financial Proposal | P1-P4 |  |
| 14.4 | Annual recurring costs (OPEX) per hosting option | CD | See Financial Proposal | P1+ |  |

## §15 — Warranty & Support

| RFP Ref | Requirement | Status | Implementing Component | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| 15.1 | 12-month warranty & support scope | CD | Defect, performance, data accuracy, security patches | P1+ |  |
| 15.2 | Incident SLA: Sev 1 4 h restore; Sev 2 1 day; Sev 3 1 week | CD | On-call rotation + Hangfire visibility | P1+ |  |
| 15.3 | Monthly incident reporting pack | CD | Ticket log + SLA conformance + RCA | P1+ |  |
| 15.4 | Warranty & support cost pricing | CD | See Financial Proposal | P1+ |  |

## §16 — Vendor Qualifications

| RFP Ref | Requirement | Status | Implementing Component | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| 16.1 | General qualification requirements | CD | Vendor qualifications dossier | P0 |  |
| 16.2 | Mandatory proposal contents checklist | CD | Compliance Matrix + Technical Proposal + Financial Proposal | P0 |  |

## §17 — Acceptance Criteria

| RFP Ref | Requirement | Status | Implementing Component | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| 17.1 | Phase-level acceptance | CD | Acceptance package per phase | P1-P4 |  |
| 17.2 | Data accuracy acceptance criterion | CD | Reconciliation < threshold; data steward sign-off | P1-P4 |  |
| 17.3 | Universal UAT: functional, performance, security, accessibility, language | CD | Test plans + automation harness | P1-P4 |  |

## §18 — Proposal Evaluation

| RFP Ref | Requirement | Status | Implementing Component | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| 18.1 | Technical evaluation (70%) | CD | Submission addresses all technical scoring dimensions | P0 |  |
| 18.2 | Financial evaluation (30%) | CD | See Financial Proposal | P0 |  |
| 18.3 | Evaluation process | CD | Vendor available for clarification meetings | P0 |  |

## §19 — Data Governance & Privacy

| RFP Ref | Requirement | Status | Implementing Component | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| 19.1 | Data ownership — all data and artefacts vest in DLD | CD | Contractual; vendor retains no rights | P0 |  |
| 19.2 | Personal data protection (UAE PDPL) | C | UserConsentService + minimum-data design + erasure workflow | P1 |  |
| 19.3 | Data quality standards (completeness/accuracy/timeliness/consistency) | CD | Quality dashboard + monthly review | P1+ |  |
| 19 | Audit log of personal data reads with reason code | C | AuditLogService (justified-access pattern) | P1 |  |

## §20 — Additional Recommended Features

| RFP Ref | Requirement | Status | Implementing Component | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| 20 | GRETI Sub-Index Tracker (vendor differentiator) | E | GretiController + Public/Greti.razor | P1 | Closes RFP §2.2 gaps. |
| 20 | ESG indicators | E | EsgController + Public/Esg.razor | P1 |  |
| 20 | Beneficial Ownership transparency | E | BeneficialOwner entity + Public/BeneficialOwnership.razor | P3 | Subject to DLD redaction policy. |
| 20 | Open Data API + self-service Developer Portal | E | OpenDataController + ApiKey + Public/ApiPortal.razor | P1 | Tiered rate limits. |
| 20 | Mortgage analytics | E | MortgageController + Public/Mortgage.razor | P3 |  |
| 20 | Investor Scorecard PDF | E | InvestorScorecardPdfService | P1 |  |
| 20 | Headless CMS for non-technical content updates | E | CmsContent + CmsContentVersion | P1 |  |
| 20 | Name validation service to reduce duplicate records | E | NameValidationController + NameValidation entity | P1 |  |

## Vendor Commitments (Value-Add)

| RFP Ref | Requirement | Status | Implementing Component | Phase | Notes |
| --- | --- | --- | --- | --- | --- |
| VC-1 | MediatR ValidationBehavior auto-runs all FluentValidation validators | E | ValidationBehavior<TRequest,TResponse> | P1 | Eliminates duplicated null-checks. |
| VC-2 | Global IExceptionHandler returning RFC 7807 ProblemDetails | E | Middleware + IExceptionHandler | P1 | Consistent error contract. |
| VC-3 | Distributed Redis cache via ICacheableQuery + CachingBehavior | E | MediatR caching behavior + Redis | P1 | Strengthens P95 ≤ 2 s headroom. |
| VC-4 | Domain event dispatch from UnitOfWork.SaveChangesAsync | E | IDomainEventDispatcher | P1 | Decouples notifications/audit/SignalR. |
| VC-5 | Notification outbox pattern | E | NotificationOutbox + Hangfire dispatcher | P1 | Guarantees §6.2 SLAs on transient failure. |
| VC-6 | SignalR hub for in-platform notifications | E | Replaces NoOpNotificationBroadcaster | P1 | Instantaneous bell update. |
| VC-7 | AI streaming over Server-Sent Events | E | AiAgent.razor + IAsyncEnumerable<string> | P1 | Sub-15s perceived response. |
| VC-8 | Polly resilience on every external HttpClient | E | AddStandardResilienceHandler() | P1 | Implements §5.3 fallback declaratively. |
| VC-9 | Hangfire job idempotency via fingerprint | E | Job filter | P1 | Protects monthly Escrow report. |
| VC-10 | OpenTelemetry traces/metrics/logs to OTLP | E | AddOpenTelemetry() | P1 | Powers SLA dashboard. |
| VC-11 | /healthz + /readyz health checks | E | AspNetCore.HealthChecks | P1 |  |
| VC-12 | Tighter CORS allow-list + CSP/HSTS headers | E | Security middleware | P1 | Replaces AllowAnyOrigin. |
| VC-13 | Architecture tests (NetArchTest) | E | Layer-dependency assertions | P1 | Prevents Clean-Architecture drift. |
| VC-14 | Dockerfiles + docker-compose + CI/CD pipelines | E | Multi-stage builds + GitHub Actions / Azure Pipelines | P1 | Reproducible deployments. |
| VC-15 | Resource-based authorization handlers | E | IAuthorizationHandler for ownership | P1 | Investor sees own data only. |

# 4. Acceptance Statement

The vendor confirms that every requirement of RFP DLD-IRETP-2026-001 is addressed by this Compliance Matrix. Items marked C are demonstrable today against the IRETP codebase. Items marked CD are committed as part of the phased delivery plan with the foundations already in place. Items marked E are engineering commitments offered at no additional cost to strengthen the platform's operability and DLD's NFR posture.